Project Synopsis

This 4-month Master's project develops a comprehensive API test automation suite using the Karate framework for an e-commerce website mimicking online purchase flows, focusing on REST endpoints for user authentication, product search, cart management, checkout, and order processing. Karate's BDD-style Gherkin syntax enables readable, maintainable tests without traditional step definitions, supporting parallel execution, data-driven scenarios, and built-in HTML reports ideal for validating complex e-commerce APIs. The project demonstrates Karate's unified capabilities for functional, performance, and mocking tests, producing a production-ready framework integrable with CI/CD pipelines for real-world deployment.​

Key Test Scenarios

Target APIs with these core e-commerce flows structured as modular .feature files:

- Authentication: Validate login (POST /auth/login), token generation, and session expiry using OAuth or JWT.​

- Product Catalog: Test search (GET /products/search?q=keyword), filtering by price/category, and pagination.​

- Shopping Cart: CRUD operations like add item (POST /cart/add), update quantity (PUT /cart/items/{id}), and view cart (GET /cart) with inventory checks.​

- Checkout & Orders: Handle payment simulation (POST /checkout), order creation (POST /orders), status tracking (GET /orders/{id}), and edge cases like insufficient stock.​

- Performance: Load test cart addition under concurrency using Karate's Gatling integration.​

Use public APIs like JSONPlaceholder or mock servers for initial development, transitioning to a demo e-commerce backend.​

4-Month Project Plan

| Phase | Duration | Milestones | Tools/Deliverables |
| --- | --- | --- | --- |
| Setup & Learning | Month 1 (Weeks 1-4) | Environment setup; basic Karate syntax mastery; first GET/POST tests on sample APIs. | Maven project with Karate dependency; 5 sample .feature files; initial HTML reports ​. |
| Core Development | Month 2 (Weeks 5-8) | Implement authentication, catalog, cart features; data-driven tests with Scenario Outline; reusable common.feature ​. | 15+ feature files; JSON payloads for payloads/; CI/CD pipeline draft (Jenkins/GitHub Actions) ​. |
| Advanced Features | Month 3 (Weeks 9-12) | Add checkout flows, performance tests, API mocking; error handling (flaky responses, auth failures); parallel execution ​. | Performance reports; mock server scripts; 90% test coverage metrics . |
| Integration & Reporting | Month 4 (Weeks 13-16) | Full end-to-end suites; CI/CD integration; documentation; demo presentation. | GitHub repo; thesis report; live demo video; JUnit runner for IDE execution ​. |

This timeline aligns with your prior Karate exploration, allocating buffer for debugging and iterations. Track progress weekly via Git commits.